THE MUSEUM OF SIDDHARTHA DHAKAL

3D Build — Agent Prompt Pack

Companion to the master vision doc · Vibe-coding, phase by phase · Paste straight into your agent

# What this pack is

This is a companion to your master vision document. The original doc deliberately avoided 3D; this pack pivots the navigation layer to lightweight 3D while reusing all of your existing 2D content (plaques, project case studies, the studio, the gift shop) as overlays. Everything is written for full vibe-coding: a master context preamble you prepend once, then an ordered series of single-task prompts you feed to your agent one at a time.

The build in one line: a museum built entirely from React Three Fiber primitives (no Blender, no modeling), a click-to-glide camera (no physics), free CC0 props/textures where wanted, and your existing 2D screens layered on top as content panels.

## How to use it

- One prompt at a time. After each prompt, run the dev server and look at the result in the browser before moving on.

- Prepend the master context preamble (next section) to every task prompt, exactly as your original methodology specifies.

- Get the feel before the looks. Phase 0 proves the camera glide with grey boxes. If movement feels good with boxes, the rest is decoration. Do not skip it.

- Commit per component: [museum] add <component>. Branch per phase if you like.

- Iterate, don't rewrite. Describe the delta only ('raise the ceiling to 6 units', 'make the glide slower'). Ask for a full rewrite only when a component is fundamentally broken.

- When something breaks, use the paste-ready debugging prompts in the appendix.

- Keep the master doc open. The overlay content, design tokens, motion tokens, responsive rules and SEO are already specified there; this pack wires them into the 3D shell rather than repeating them.

# Master context preamble

Prepend this to every task prompt below. It is the 3D replacement for the 'Museum Aesthetic Snippet' in your master doc.

PROJECT: The Museum of Siddhartha Dhakal — an interactive 3D portfolio. A museum you EXPLORE: click a wing or an exhibit and the camera glides there. Each exhibit opens a 2D content panel over the 3D scene. STACK: Next.js (App Router) · React Three Fiber (@react-three/fiber) · Drei (@react-three/drei) · Tailwind CSS · Framer Motion (2D overlays) · EmailJS + react-hook-form + zod (contact form). HARD RULES: - NO physics engine (no Rapier / Cannon). Camera moves on click-to-glide waypoints only. - NO Blender / no custom modeling. The museum is built from R3F PRIMITIVES (boxGeometry, planeGeometry, cylinderGeometry). Optional props are free CC0 GLBs from poly.pizza / quaternius.com / kenney.nl via useGLTF. - Lighting via Drei <Environment preset="lobby"/> + a FEW <spotLight>s + <AccumulativeShadows>. Keep real-time lights to a handful. - The Canvas is client-only ('use client'); on Next App Router import the scene with next/dynamic { ssr:false }. DESIGN TOKENS: bg #0E0E0E · charcoal #141414 · gold #C9A961 · white #E8E4DC · Cormorant Garamond (headings) · Inter (body). Gold is an accent only — never a fill or background. METHOD: Build ONE component. I verify it in the browser, then we continue. Iterate by describing the delta; do not rewrite whole files unless broken.

# The phases

Phase 0 — Scaffold + camera feel (greybox)

Goal — a running app with the Canvas on screen and the click-to-glide camera proven using grey boxes.

Prompt 0.1 — Install & first Canvas

Component: components/museum/Scene.tsx + app/museum/page.tsx Task: Set up React Three Fiber. Install three @react-three/fiber @react-three/drei. Create Scene.tsx ('use client') exporting a <Canvas shadows camera={{ position:[0,1.6,6], fov:55 }}> containing a placeholder floor (planeGeometry 40x40, rotated flat, color #141414) and <Environment preset="lobby"/>. Create app/museum/page.tsx that imports Scene via next/dynamic with { ssr:false } and renders it at 100dvh. Acceptance: a dark floor renders, the page is full height, and there are NO 'window is not defined' / SSR errors in the console.

Prompt 0.2 — Greybox rooms + the glide

Component: components/museum/CameraRig.tsx (+ temporary grey boxes) Task: Add Drei <CameraControls> through a ref inside a CameraRig component. Place 4 grey box rooms (boxGeometry, neutral colour) at rough atrium / gallery / studio / gift-shop positions. Add a helper glideTo(x,z) => controls.setLookAt(x,1.6,z+3, x,1.6,z, true). Make each grey box clickable to glide the camera to it. No styling — this exists ONLY to tune the feel. Acceptance: clicking a box smoothly glides the camera to face it; the motion feels calm, not jarring. Expose smoothTime / distance / fov so I can tune the feel before we build anything pretty.

Phase 1 — Primitive museum shell

Goal — the atrium and wings built from primitives, joined by doorways/corridors.

Prompt 1.1 — Walls & layout from primitives

Component: components/museum/MuseumShell.tsx Task: Replace the grey boxes with a real layout, primitives only. Build a central atrium plus three wings (gallery, studio, archive) and a gift-shop room. Rooms = floor planes + wall boxes (thickness ~0.2), with GAPS left in the walls as doorways between the atrium and each wing. Drive it from a data array: rooms = [{ id, center:[x,z], size:[w,d], walls:[...] }] so the whole layout is editable by numbers. Floor #141414, walls #0E0E0E. Ceiling optional. Acceptance: the camera can glide from the atrium into each wing through real doorways; no missing walls, no overlapping boxes.

Prompt 1.2 — Waypoints data + test buttons

Component: lib/waypoints.ts (+ temporary HTML test overlay) Task: Create a typed waypoints map — each room has an eye position and a look target. CameraRig reads from it. Add named waypoints: atrium, gallery, studio, archive, giftshop. Wire a temporary plain-HTML button list (fixed corner) that glides to each waypoint, for testing only. Acceptance: the buttons glide the camera room-to-room correctly and it always arrives centred and facing into the room.

Phase 2 — Lighting & atmosphere

Goal — it reads as a moody, gold-lit contemporary gallery.

Prompt 2.1 — Lighting rig

Component: components/museum/Lighting.tsx Task: Keep <Environment preset="lobby"/> for ambient + reflections. Add a SMALL number of warm, low-intensity <spotLight castShadow> aimed down at the exhibit walls for drama. Add <AccumulativeShadows> + <RandomizedLight> for soft, baked-looking ground shadows computed once on load (our no-Blender substitute for baking). Enable shadows on the Canvas. Keep total real-time lights <= ~6. Acceptance: exhibits sit in warm pools of light against dark walls; soft floor shadows; stays smooth (~60fps).

Prompt 2.2 — Materials, gold trim & one reflective floor

Component: materials pass on MuseumShell Task: Give walls a matte meshStandardMaterial (roughness ~0.9). Add thin gold trim as slim boxGeometry strips (#C9A961, metalness 0.8) along wall bases / doorway edges. Give ONLY the atrium floor a Drei <MeshReflectorMaterial> with low blur + low mixStrength for a subtle polished sheen — one floor only, for performance. Acceptance: looks high-end; the reflector is used exactly once; no fps drop versus Phase 2.1.

Phase 3 — Exhibits + content bridge

Goal — projects hang on the walls; clicking one glides in and signals its 2D panel to open.

Prompt 3.1 — The Exhibit component

Component: components/museum/Exhibit.tsx Task: Build an Exhibit = a gold frame (thin boxGeometry, #C9A961, metalness 0.8) + a plane textured with a project hero image via Drei useTexture. Props: position, rotation, image, projectSlug, onSelect. On click call onSelect(projectSlug). Add a subtle hover (slight scale up / frame brightens) using a useFrame lerp — no heavy libraries. Acceptance: a framed project image hangs on a wall; hover gives feedback; click fires onSelect with the correct slug.

Prompt 3.2 — Populate from lib/projects.ts

Component: wire lib/projects.ts -> exhibits along the gallery wing Task: Map over the existing projects array and place one <Exhibit> per project along the gallery-wing walls, evenly spaced. For each, add a matching waypoint (eye position directly in front of it) to lib/waypoints.ts. On select: glide to that exhibit's waypoint, and after the glide completes, trigger opening the 2D overlay for that slug. Acceptance: every project appears as a framed exhibit; selecting one glides the camera to it and then signals the overlay to open.

Prompt 3.3 — Selection state bridge

Component: lib/useMuseumStore.ts (zustand; React context is fine instead) Task: Add a tiny store holding { currentRoom, selectedSlug, isOverlayOpen }. An exhibit click sets selectedSlug and opens the overlay AFTER the camera settles (use the CameraControls transition-end / 'rest' event, or a timeout matching smoothTime). The 2D overlay layer reads this store; closing the overlay returns control to the scene. Acceptance: clicking an exhibit reliably opens the correct overlay once the camera has arrived; closing returns cleanly to the museum.

Phase 4 — 2D overlay layer (reuse the master doc)

Goal — the actual readable content, styled luxe, layered over the canvas.

Prompt 4.1 — Overlay shell + exhibition plaque

Component: components/overlay/ExhibitOverlay.tsx Task: A Framer Motion overlay that animates in over the Canvas when isOverlayOpen is true. It reads selectedSlug from the store and renders the project's exhibition plaque + case study (Challenge / Process / Artifacts / Impact) EXACTLY as specified in the master vision doc sections 3.3-3.4. Use the luxury styling (Superdesign-generated components are fine here). Backdrop: semi-opaque #0E0E0E with blur. Close button returns to 3D. All text must be real DOM (accessibility + SEO). Acceptance: selecting an exhibit opens a polished, readable case study; closing returns to the museum; the text is selectable.

Prompt 4.2 — Studio overlay

Component: components/overlay/StudioOverlay.tsx Task: The studio room's overlay = the About page from master doc section 3.5 (bio with typewriter reveal, tool display cases, exhibition-history timeline). Trigger it when the camera enters the studio wing or clicks a studio plinth. Reuse the existing 2D components. Acceptance: studio content opens from the studio room and matches the master doc spec.

Prompt 4.3 — Gift shop overlay (contact)

Component: components/overlay/GiftShopOverlay.tsx Task: The gift-shop overlay = the Contact page from master doc section 3.6 — resume download, social-link badges, and the Visitor's Book form (react-hook-form + zod validation + EmailJS send). Acceptance: the form validates inline and sends via EmailJS; the resume downloads; success state shows.

Phase 5 — Entrance, loading & navigation HUD

Goal — the journey from landing into the atrium, plus orientation and a branded load.

Prompt 5.1 — Entrance hall into the atrium

Component: app/page.tsx (entrance) -> /museum Task: Keep the existing 2D Entrance Hall (master doc 3.1: gold concentric rings, serif title, 'Enter Exhibition' CTA). On click, fade to #0E0E0E and transition into the 3D museum positioned at the atrium waypoint. Acceptance: a smooth fade carries the visitor from the 2D entrance into the 3D atrium.

Prompt 5.2 — Branded loading screen

Component: components/museum/MuseumLoader.tsx Task: Use Drei useProgress to show a loading screen while textures and the Environment load: black background, the gold concentric rings from the entrance, the line 'The museum is opening...', and a thin gold progress bar. Wrap the scene in <Suspense> with this as the fallback. Acceptance: a branded loading screen shows until assets are ready, then fades into the scene.

Prompt 5.3 — Navigation HUD / mini-map

Component: components/museum/MapHUD.tsx Task: A small fixed HUD in a bottom corner — a minimal SVG floor plan (reuse the master doc's museum-map concept) with the current room highlighted; clicking a room glides there. Include a '<- Back to atrium' control. This solves orientation so visitors never feel lost. Acceptance: the HUD reflects the current room, lets you jump rooms, and you can always return to the atrium.

Phase 6 — Performance + mobile fallback

Goal — fast on desktop, and graceful on phones using your existing 2D museum.

Prompt 6.1 — Mobile fallback routing

Component: device detection -> 2D museum Task: Detect mobile / low-power (matchMedia, optionally a quick perf check). On mobile, DO NOT mount the 3D Canvas — render the existing 2D museum (SVG map + 2D rooms from the master doc) instead. Add a visible 'Classic view' toggle on desktop too. Code-split the 3D bundle so phones never download it. Acceptance: phones get the fast 2D experience; desktop gets 3D; the toggle works; the 3D code is not shipped to mobile.

Prompt 6.2 — Performance pass

Component: optimisation Task: Convert project images to WebP, sized for wall display (<=1600px). Lazy-load each wing's exhibit textures only when that wing is entered (Suspense boundaries). Cap the Canvas dpr={[1,1.5]}. Respect prefers-reduced-motion: replace camera glides with instant cuts and skip AccumulativeShadows regeneration. Run a Lighthouse pass. Acceptance: smooth on a mid laptop; reduced-motion respected; Lighthouse desktop performance >= ~85.

Phase 7 — SEO + deploy

Goal — shareable, crawlable, and live on your domain.

Prompt 7.1 — Meta + structured data + crawlable content

Component: SEO Task: Add metadata + og:image (use a render of the museum) + JSON-LD Person schema (master doc section 11). Because the 3D canvas is invisible to crawlers, ensure overlay text is real DOM AND add a plain-HTML /work route that lists every project as crawlable text. Acceptance: share cards render; all project content is crawlable.

Prompt 7.2 — Deploy + analytics

Component: ship it Task: Push to GitHub, deploy on Vercel, connect the custom domain, enable Vercel Analytics. Track events: enter, room entries, exhibit opens, contact submit. Acceptance: live on the domain; analytics receiving the events.

# Appendix — paste-ready debugging prompts

When a step misbehaves, paste the matching prompt (with your error text) instead of guessing. These are the five failures you will actually hit with R3F in Next.js.

A. 'window is not defined' / hydration error

My R3F Canvas throws 'window is not defined' on Next App Router. Make the scene a client component and import it with next/dynamic { ssr:false }. Show me the corrected page.tsx and Scene.tsx.

B. Black screen / nothing renders

My R3F scene is black. Check, in order: is there a light or <Environment>? Is the camera inside a wall or behind geometry? Are mesh positions sensible? Is the floor facing up? Walk through the likely causes and give fixes.

C. Texture not appearing

My useTexture image doesn't show on the plane. Check: the file is in /public and the path is correct, the map is assigned on the material, and the plane faces the camera (rotation). Give the corrected component.

D. Clicks don't register

onClick on my mesh/group doesn't fire. Explain R3F raycasting requirements, whether anything is blocking the ray, and how Drei <Bvh> speeds up selection. Show the corrected component.

E. Low frame rate

My museum drops frames. Audit, in priority order: number of real-time lights, MeshReflectorMaterial usage, shadow-map size, Canvas dpr, and texture sizes. Give me a prioritised list of fixes.

# Reusing the master doc

This pack intentionally does not re-specify your overlay content, colour and motion tokens, responsive breakpoints, or SEO copy — those already live in the master vision document. The prompts reference the relevant sections (3.3-3.6, 4, 11) so your agent pulls the detail from there. Build the 3D shell with this pack; let the master doc fill the panels.

The museum is waiting to be built — now in three dimensions.